### Date: 10/04/2018

### Time: 1pm

### Location: Tonsley Campus

|  |  |
| --- | --- |
| Group Member | FAN |
| Tim Finn | Finn0066 |
| Yeqing Liu | liu1028 |
| Josh Francis | fran0464 (Went to complete visa application in Sydney notified the team beforehand.) |
| Michael Doug | Doug0162 |
| George Prois | proi0007 |

## Meeting 11 - Thursday Week Holiday Break.

## Meeting Description

This week’s meeting was to discuss the poster that had been developed and how the Brain will be 3D printed for the presentation. Josh had notified the group that he would not be able to make the meeting to discuss his work during the week.

Next week’s Tasks:

|  |  |  |  |
| --- | --- | --- | --- |
| 49 | Complete LED Driver implementation | Josh Rancis | 10/4/2018 |
| 50 | Work on Poster | George Proios | 10/4/2018 |
| 51 | Update Documentation, Merge Master | Timothy Finn | 10/4/2018 |
| 52 | Working on Poster, 3D printed Model | Yeqing Liu | 10/4/2018 |
| 53 | Pull useful data from Raspberry Pi | Michael Douglas | 10/4/2018 |