### Time: 1pm

### Location: Tonsley Campus

|  |  |
| --- | --- |
| Group Member | FAN |
| Tim Finn | Finn0066 |
| Yeqing Liu | liu1028 |
| Josh Francis | fran0464 |
| Michael Doug | Doug0162 |
| George Prois | proi0007 |

## Meeting 12 - Thursday Week Holiday Break.

## Meeting Description

This week we finally got the LED to work with the Raspberry PI and got a final view on the poster. George finished printing off the 3d printed brain for the seminar at the end of the semester. Team members now focused on finishing up the poster and getting it ready to hand in for printing. Also, work has commenced on creating a draft of the final report and updating the project to match our schedule.

Next weeks Tasks:

|  |  |  |  |
| --- | --- | --- | --- |
| 54 | Finish up the poster | George Proios | 10/11/2018 |
| 55 | Demonstrate LED driver on Human Brain | Josh Francis | 10/11/2018 |
| 56 | Work on LED driver on Raspberry pi | Yeqing Liu | 10/11/2018 |
| 57 | Implement Josh's software onto the Raspberry Pi | Michael Douglas | 10/11/2018 |
| 58 | Work on Final report and any outstanding documentation | Timothy Finn | 10/11/2018 |