### Date: 9/06/2018

### Time: 1pm

### Location: Tonsley Campus

|  |  |
| --- | --- |
| Group Member | FAN |
| Tim Finn | Finn0066 |
| Yeqing Liu | liu1028 |
| Josh Francis | fran0464 |
| Michael Doug | Doug0162 |
| George Prois | proi0007 |

## Meeting 7 - Thursday Week 7

## Meeting Description

This week team members focused on working on documentation and discussing the format of the presentation. Also looking at the options to expand scope of project to implement a digital heat map that team members can use to show public.

Increased testing has commenced and trying to use Bluetooth to gather data from the epoch+ device. All team members where briefed on current changes made to the github repository. Team members tested out Josh’s implementation and got it working with the designed heat map

|  |  |  |  |
| --- | --- | --- | --- |
| 29 | Discuss and Implment Presentation Poster | George Proios | 9/13/2018 |
| 30 | Work on Documentation | Timothy Finn | 9/13/2018 |
| 31 | Test Brain activity visual representation | Josh Francis | 9/13/2018 |
| 32 | Test Raspberry pi implementation. | Michael Douglas | 9/13/2018 |
| 33 | Code Refactoring | Yeqing Liu | 9/13/2018 |

Next weeks Tasks: